Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS88461 |
| Project Name | DocSpot — Seamless Appointment Booking for Health |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | Register using email & password | 3 | High | Jaya Prakash |
| Sprint-1 | User Confirmation | USN-2 | Email verification link | 2 | High | Mounika |
| Sprint-1 | Login | USN-3 | Login using email & password | 2 | High | Srinivasulu |
| Sprint-1 | Dashboard | USN-4 | View patient dashboard | 3 | High | Jaya Prakash |
| Sprint-1 | Profile Management | USN-5 | Edit user profile | 3 | Medium | Mounika |
| Sprint-1 | JWT Security | USN-6 | Secure authentication | 2 | High | Srinivasulu |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 31 Jan 2026 | 05 Feb 2026 | 20 | 05 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 07 Feb 2026 | 12 Feb 2026 | 18 | 13 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 14 Feb 2026 | 19 Feb 2026 | 20 | 19 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 21 Feb 2026 | 26 Feb 2026 | 19 | 27 Feb 2026 |

Step 1: Calculate Average Story Points Completed

Sprint-1 = 15
Sprint-2 = 16
Sprint-3 = 16

Average=(15+16+16)/3
Average=47/3=15.67≈16

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.